### Canvas Implementation Timetable

✔ Done, Θ Coming

| 2015 - 2016 Milestones |  |
| --- | --- |
| Fall 2015 | - ✔ Start: Canvas Certification Training - ✔ Live Pilot OEI Courses in Canvas - Θ Etudes to Canvas Migration Tool available in December |
| Winter 2016 | - Θ Start: Voluntary use of Canvas for scheduled classes |
| Spring 2016 | - Θ All online and hybrid classes must be offered via Etudes or Canvas, and must be accessible |
| 2016 - 2017 Milestones |  |
| Fall 2016 | - Θ Target: Online and hybrid classes use Canvas |
| Spring 2017 | - Θ Last quarter to use Etudes for scheduled classes and migrate any inactive courses from Etudes to Canvas |
| Summer 2017 | - Θ Deadline: All online and hybrid classes must use Canvas |
| 2017 - 2018 Milestones |  |
| Spring 2018 | - Θ Last quarter with access to archived Etudes course sites |