# Report on Canvas, Online Education Initiative Participation and COOL

# Planning and Resource Council (PaRC)

# Wednesday, November 18, 2015

Canvas

- Canvas Migration Planning Group convened to provide ongoing input regarding Canvas implementation process and decisions

- Canvas Implementation Timetable (see http://www.foothill.edu/senate/documents/2015-16/FALL_15/CanvasImplemTimetableDraft.pdf)

  - Developed by Canvas Migration Planning Group and reviewed by COOL

  - Approved by Academic Senate on Oct. 26, 2015

    - Winter 2016 - Start: Voluntary use of Canvas for scheduled classes

    - Fall 2016 - Target: Online and hybrid classes use Canvas

    - Spring 2017 – Last quarter to use Etudes for scheduled classes

- Canvas integrated with Banner to allow single sign-on and real-time roster synchronization (see http://www.foothill.edu/fga/canvasinfo.php)

- Canvas Service Cloud help desk set up and operational

- Canvas Question and Answer session conducted on Foothill College Opening Day

- Canvas Student Orientation course site and in-person sessions set up and in use (see http://www.foothill.edu/fga/canvas_oncampus_orientation.php)

- Foothill College Canvas Certification (see http://foothill.edu/fga/canvastraining.php)

  - Process for awarding of Canvas Certification based on training and/or prior experience developed and implemented

    - 20 awarded

  - Training in Canvas basic skills conducted via online course and in-person workshops

    - 104 registered for online training course

    - 18 registered for one of two in-person workshops held in Oct.

    - 55 registered for in-person workshops scheduled in Nov. & Dec.

    - 7 applied for Canvas Certification based on prior experience

- Foothill College Canvas Users Group set up and operational for those with Canvas Certification (20 participants)

- Live Canvas sites for scheduled classes

  - Sites can be set up immediately by faculty request via MyPortal

  - 18 live Canvas sites set up for 2016 Winter Quarter (9 faculty members)

- Guides, checklists and resources for faculty developed; bugs identified and Canvas Service Cloud notified

- Canvas FAQ webpage updated (see http://www.foothill.edu/fga/canvas_faq.php)

- EvaluationKIT services purchased to administer course evaluation surveys for students enrolled in online classes in Canvas

  - EvaluationKit integration with Canvas is underway

- Etudes to Canvas Migration Tool - availability of tool for faculty is scheduled for Dec. 9, 2015

Online Education Initiative Participation

- Three Foothill College employees participated in OEI selection of common CMS

- 6 sections of online courses (3 faculty members) for the Online Education Initiative pilot project scheduled and delivered using Canvas in 2015 Fall Quarter

| #### Instructor | #### Section | #### Course Title | #### CRN | #### Enrollment |
| --- | --- | --- | --- | --- |
| Patricia Gibbs | SOC 001.01W | Intro to Sociology | 20521 | 41 |
| Patricia Gibbs | SOC 001.05W | Intro to Sociology | 20345 | 41 |
| Allison Meezan | GEOG 001.03W | Physical Geography | 20185 | 22 |
| Allison Meezan | GEOG 001.04W | Physical Geography | 20685 | 22 |
| Mark Bauermeister | SOC 010.02W | Research Methods | 20624 | 17 |
| Mark Bauermeister | PSYC 010.02W | Research Methods | 21683 | 20 |

- OEI services for online tutoring (NetTutor) and basic skills (Readiness Tutorial and SmarterMeasure readiness assessment) integrated with online courses in pilot project

- OEI Consortium meeting and OEI committee meetings attended by Judy Baker as Foothill College representative

- Assistance to OEI and Canvas Instructure engineers for development and quality assurance of Etudes to Canvas Migration Tool provided by Judy Baker

- One Foothill College faculty member, Kate Jordahl, trained as an OEI course evaluator for OEI and has evaluated a number of classes for the course exchange

COOL (Committee on Online Learning)

- 2015-16 membership includes 22 faculty members representing all divisions; 10 "friends" who receive COOL communication and are welcome to the meetings; and 4 support staff from Online Learning.

- Two meetings held in 2015 Fall Quarter and chaired by Kathryn Maurer (see minutes at http://www.foothill.edu/fga/DEACmtg.php)

- Goals and priority tasks for 2015-16 established

  - Advance support and action for implementation of Canvas as the college-wide course management system, and the migration from Etudes to Canvas

  - Promote online course quality standards.

  - Address ongoing accessibility questions.

  - Clarify hybrid course requirements and guidelines.

  - Survey online faculty to identify their principal needs and challenges

  - Explore the capacity of Canvas to support and/or integrate SLO assessments.

  - Provide input to the new Distance Ed Plan.

- Review of “Resolution for the Academic Senate Responsibility for Development of Online Course Standards" under discussion

- Revisions to “Guidelines for Documentation of Hybrid Course Hours” to allow more flexibility for “flipped” classes under discussion